Meeting: 19| Meeting date: 05/05/2023

# Agenda

Welcome & agenda

State of play

User research workshop

Persona Playback

User Journey mapping

Close

# Discussion Highlights

## Welcome and agenda

- ​Welcome and housekeeping

## State of play

- ​NOTE: GPMS platform and Star Ratings preview is live; Beta Pre-Release Testing complete

- NOTE: Endorsed Terms of Reference have been published on the Sector Partner collaboration site - marking this activity complete

- NEW ACTIONS:

  - (Secretariat) Prepare Executive Briefing Pack for Sector Partner community to share in their local organisations/with their local Executive

  - (Secretariat) Redesign Portfolio Release Timeline diagram to incorporate engagement activities and to address readability feedback.

- User research workshop

- ACKNOWLEDGEMENT: Volunteer input that has greatly influenced form design and usability for Provider Operations Reporting initiative

- NOTE:

  - Aiming for IT collection tool to be built by July 2023, with release shortly thereafter

  - New and existing data to be collated between November and December 2023, with a provider preview available in December 2023 and information published on My Aged Care in January 2024

  - Guidance material is being developed and will be available soon.

- Persona playback and user journey mapping

- NOTE:

  - Digital transformation team presented current persona groups, noting need for more work to increase maturity/value

  - Aspire for Life presented their work around User Journey mapping

- ACTION:

  - (Secretariat) Journey mapping presentation/material to be published on Sector Partner collaboration site, with links for group included in post-meeting email.

## Key outcome, actions, & takeaways

- ACTION: (Group) Seeking volunteer Sector Partners to present and share local research/expertise – particularly in relation to sector personas.