Meeting: 7 | Meeting date: 19/08/2022

# Agenda

Welcome & introductions

State of Play

UX Co-Design: Outcomes

Services Australia Conformance process

API Co-Design: B2G Preview of Developer Portal

Intro: Quarterly Financial Reporting

Q&A / Next steps

# Discussion Highlights

## State of Play

Latest Teck Talk recording (from 26 July 2022) is LIVE on the Health website

Next Teck Talk is planned for 6 Sept, 2pm

Link to the registration page will be on the Sector Partners’ SharePoint page.

## UX Co-Design: Outcomes

Update provided on GPMS Co-Design Roadmap

Team will continue analysing findings for potential design improvements, as well as synthesising and prioritising insights from all three sprints​

Previewed snippets and highlights of UX Interview video

Shared sprint finding highlights

## Conformance Process

Currently in discovery phase which includes understanding what conformance processes are in place in other agencies

Last meeting ADHA presented, and this meeting Services Australia provided a conformance process walkthrough – including for:

NOC – Purpose and test plan

NOI – testing

## API Co-Design: B2G Preview of Developer Portal

Previewed latest Developer Portal prototype - showcasing how the co-design feedback will be used

Touched on API Version Control model

Plan: New co-design activity to be launched on the SharePoint site with the proposed, first list of APIs (in priority order) – this will be played back to group at the next meeting

New project over: Quarterly Financial Reporting (OFR) scope and intent was introduced with the intent of setting foundational information for future co-design activities

## Key outcomes & Actions

REMINDER: Watch conformance video on the Sector Partners site > Resources page

OPEN INVITE: Still time to apply for B2G co-design activity (scheduled for late August)

Further discussion required with Services Australia to understand how an organisation registers (as opposed to a developer)

REMINDER: Register for the next Tech Talk and promote event with local networks

# Next Meeting

11am, 2 September 2022