**Meeting: 8 | Meeting date: 2/09/2022**

# Agenda

* Welcome & Introductions
* State of Play
* API: B2G Co-design Overview
* API: Quality Indicator (QI) Prototype Demo​
* API:​ Discussion – Re-useable Design & Progress Update
* ​Q&A / Next Steps

# Discussion Highlights

## State of Play

* Members provided feedback on:
  + Acceptance & induction of new volunteers
  + Meeting cadence (e.g. fortnightly)​
* Reminder: Next Teck Talk is 2pm, 6 Sept; draft agenda shared

## API: B2G Co-design Overview

* Recapped: Co-design approach
* Summarised: API intent & outlined real-world examples of potential API-suited initiatives (e.g. Quality Indicators, Care Minutes, SIRS)

## API: QI Prototype Demo​

* Playback: Second co-design QI-focused workshop – including participants, process, & outcomes overview​
* Demo: QI prototype, previewing first set of APIs for QI development as part of the ‘lean build’ approach \* available for members to view in the Anytime Platform

## API: Discussion – Re-usable Design & Progress Update

* Discussion: Concept of re-usable APIs proposed, with examples of new and re-usable elements by various use cases
* Update: Immediate focus is to apply co-design feedback to evolve the UI Component Build for the Developer portal & finalise the Alpha version of QI API experience

## Key Outcomes & Actions

* DECISION: New members to be invited & inducted for the next meeting
* ACTIONS for members:
* Types of activities the co-design meetings should focus on
* Input on current data sharing and reporting pain points?
* High-priority goals for API development?
* Ideas for future agenda items.

# Next Meeting

11am, 16 September 2022